# 02 · Executive Control Tower

Audience: executives, PMO, portfolio managers · Time: 30 minutes Prerequisite: module 01 · Screen: `#/dashboard` (Executive → Executive Control Tower)

## Learning objectives

Read the command center like an operator: interpret the telemetry strip, use the

five KPI tiles, drill from any 3D chart into its source records, and judge data

trust via the Integrity Core.

## 1. The command header

At the top: the title, a Live badge (green chip showing when the bundle was

generated — click refresh in a pinch), and a shortcut to the **Leadership

Control Tower** (the slide-ready executive bundle, module 06).

Access note: this screen requires the `executive.view` permission. Users without it see a clear "Restricted area" panel with shortcuts to their own workspace — never a raw error.

## 2. The live telemetry strip (dark HUD band)

Six always-current readouts, refreshed by realtime events as teammates work:

| Readout | Shows | Watch for |
| --- | --- | --- |
| Portfolio | Total projects + active/draft split | Portfolio growing faster than PM capacity |
| Health score | Portfolio-average RAG score /100 | Trend below 60 |
| EVM indices | Mean CPI / SPI across projects | Values < 0.95 turn amber |
| Forecast | Portfolio EAC + variance vs budget | Rose = forecast overrun |
| Alerts | Open governance alerts + overdue milestones | Any non-zero number |
| Governance | Pending stage gates + change requests | Queue growing week over week |

The footer carries the operating model: **Plan → Execute → Monitor → Control →

Govern → Deliver**.

## 3. The five KPI tiles

Each tile is a portal — click it and you land on the record set behind it:

| Tile | Click takes you to |
| --- | --- |
| Portfolio Projects | Project register (#/projects) |
| Current Budget | Financials (#/financials) |
| Actual Cost | Financials (#/financials) |
| Forecast (EAC) | EVM control (#/evm) |
| Portfolio CPI / SPI | EVM control (#/evm) |

Tiles also carry a delta chip (e.g. ▲ x% forecast vs budget, coloured by

good/bad) and a sparkline of the recent trend where history exists.

## 4. The 3D chart wall

Four bespoke SVG 3D visualisations (no plug-ins, resolution-independent):

Project Health Matrix — an extruded 3D donut of the RAG distribution

(Green / Amber / Red). Hover a segment to spotlight it and see its

percentage; click a slice or legend entry to open the project register

filtered to that health band. The centre shows total projects; the footer

shows the average health score.

Portfolio Investment Matrix — isometric 3D columns per portfolio with

three faces of data: Budget (blue), Actual (cyan), Forecast

(amber). Hover a cluster for the tooltip with exact values; click to open

Portfolios. This is the fastest way to spot a portfolio where the amber

forecast column rises above the blue budget column.

EVM Performance Dials — two radial 3D gauges, CPI and SPI, from

the latest period close. Green ≥ 0.95, amber ≥ 0.85, red below; the dashed

tick marks the 0.95 target. The caption states plainly whether corrective

control is advised.

Earned Value by Project — 3D CPI/SPI columns for the worst-performing

projects. Click a cluster to jump straight into that project's workspace.

Effort Telemetry — a perspective 3D area chart of approved hours by week.

Effort is the bridge between timesheets and cost: rising hours with flat

value delivery is an early EVM warning.

## 5. The operational queues

Below the charts, three glass panels list what needs attention today:

Top Risks — highest-scored exposures with severity dots; "Open RAID" jumps

to the full register.

Governance Alerts — automated threshold breaches (budget, schedule,

threshold crossings) with type and timestamp; "Open queue" → Governance.

Capacity & Milestones — over-allocated resources with load bars (rose above

100%), plus overdue milestones with their due dates.

Then the Governance Queue panel: pending stage gates and change requests in

flight — the two decision lists a leadership meeting runs on.

## 6. The Integrity Core (dark panel, bottom right)

Trust before decisions. The panel shows:

Recent health changes (project moved Amber → Red, etc.),

A live data freshness rail — each project's 0–100 score with a coloured

bar; the worst feed dominates the score. Red (< 40) means: the data is stale,

do not decide on it — chase the timesheets/actuals first,

A link to the full Data Integrity screen (#/integrity).

## 7. Realtime behaviour

The whole screen subscribes to live events (project:health, actuals:changed,

alert:created, governance:changed, evm:changed, project:updated). Leave

the dashboard open in a meeting — when a teammate logs hours or a health score

changes, the affected tiles and charts refresh themselves.

## 8. Exercise (10 min)

Log in as ceo@pmct.io; open Executive Control Tower.

From the telemetry strip, note the mean CPI/SPI. Are they healthy?

Click the Forecast (EAC) tile → you land on EVM control. Find the project

with the largest cost variance; note its code.

Back on the dashboard, click the same project's cluster in **Earned Value by

Project** → its workspace opens.

In Project Health Matrix, hover the Red segment (if any) and click it.

Scroll to the Integrity Core — which project has the lowest freshness

score? What is its worst feed?

Discussion: you just moved from a portfolio-level number to a single

project's operational record in two clicks. How would this change a monthly

review meeting?

## 9. Key takeaways

Six telemetry readouts = the meeting agenda; five KPI tiles = the drill points.

Every 3D chart is interactive: hover for values, click for context.

The Integrity Core answers "can I trust this number?" before you decide.