# 06 · Intelligence & Reporting

Audience: executives, PMO, anyone consuming reports · Time: 30 minutes Prerequisite: modules 01–02 · Screens: Intelligence group

## Learning objectives

Choose the right reporting surface for the audience — Leadership bundle, report

library, Reporting Center templates, or Analytics — schedule subscriptions, and

use the AI PM Assistant responsibly.

## 1. Which screen for which meeting

| Meeting | Screen | Output |
| --- | --- | --- |
| Monthly steering / board | Leadership Control Tower | Slide-ready executive bundle |
| Operational review | Reports | Standard report library |
| Ad-hoc / self-service | Reporting Center | 177 templates, generate & export |
| Trend & forecast session | Analytics | Time-series and predictive views |
| Quick question | AI PM Assistant | Instant answers over your data |

All of them read the same operational data — figures never disagree between

screens.

## 2. Leadership Control Tower (#/reports/leadership)

The executive's executive screen — a multi-section bundle generated from live

data:

Portfolio overview — counts, values, health distribution.

Financial summary — budget/actual/forecast, variance narrative.

EVM performance — indices, trends, exceptions.

Risks & issues — top exposures with severity.

Governance — gates and changes awaiting decisions.

Delivery confidence — schedule health and milestones.

Each section is presentation-formatted: copy into a board pack or present

directly. Period selector switches the reporting window.

## 3. Reports (#/reports)

The standard report library: portfolio status, project health, financial

summary, resource utilisation, RAID exposure, schedule performance, governance

digest and more. Pick report → pick scope (portfolio/program/project) and period

→ generate → export.

## 4. Reporting Center (#/reporting) — self-service factory

The most powerful reporting surface:

Template library — 177 published templates across 13 categories

(Executive, Financial, Schedule, EVM, Resources, RAID, Governance, Client,

Benefits, Delivery, Quality, Compliance, Custom). Search, filter by category,

preview.

Generate — choose template + scope + period; the report renders with real

data, charts included.

Charts — interactive charts embedded in generated reports (RAG

distribution, cost curves, EVM trends, resource histograms).

Save & publish — save your generated report; PMO can publish custom

templates for the whole organisation.

Subscriptions — subscribe to a template with a cadence (daily/weekly/

monthly); the platform delivers it on schedule to your notifications. Manage

subscriptions in your profile area of the screen.

Training tip: the fastest path to "can I get a report on X?" is Reporting Center → search the template name. If it does not exist, a PMO admin can publish one from any generated report.

## 5. Analytics (#/analytics)

Time-series intelligence across the portfolio:

Health timeline — RAG/health-score movement per project over months.

EVM history — CPI/SPI trends per project — the shape of the trend matters

more than one period's value.

Timesheet weeks — approved-hours volume (feeds the dashboard's Effort

Telemetry).

RAID trend — open items by month (is exposure growing?).

Throughput — completed items per month (delivery velocity).

Use Analytics to answer "is it getting better or worse?" — use Reports to answer

"what is the state now?".

## 6. AI PM Assistant (#/assistant)

Natural-language questions over your project data ("Which projects are at risk

this quarter?", "Summarise FLOW's EVM position"):

Answers cite the underlying records.

Drafted remediation actions (e.g. proposed RAID entries) go through **human

review** before anything is written — the AI proposes, people decide.

Requires the ai.use permission.

## 7. Subscriptions in practice

A working rhythm for a PMO:

Weekly: Executive Portfolio Digest → every Monday 08:00 to leadership.

Monthly: EVM Performance Report → close day +1 to finance and PMs.

Per project: RAID Exposure Report → Fridays to project boards.

Subscriptions turn reporting from an event into a background service.

## 8. Exercise (10 min)

Log in as ceo@pmct.io; open Leadership Control Tower. Identify one

insight and one decision needed — from the same page.

Open Reporting Center; search "EVM"; generate the EVM report for the

FLOW project. Note the embedded charts.

Subscribe to it weekly.

Open Analytics → EVM history: is the portfolio trend improving?

Ask the AI Assistant: "Which projects need attention and why?"

Discussion: which of these outputs would you still rebuild in PowerPoint

every month — and what would you stop rebuilding?

## 9. Key takeaways

One data source, five surfaces — pick by audience, never by data availability.

Reporting Center + subscriptions make reporting a service, not a chore.

Analytics shows trends; AI accelerates questions; humans keep the decisions.