# 09 · FAQ & Quick Reference

Keep this open during training and daily work. Every answer maps to a real screen — the **Go to** column is your fastest path.

## Everyday questions

Q: Where do I start my day?

Your home screen is set by your role — delivery roles land on the **Work

Inbox (`#/inbox`), executives on the Executive Control Tower**

(#/dashboard), read-only roles on Reports. Everything waiting for you is

in the inbox.

Q: How do I find anything quickly?

⌘K (Ctrl+K) — global search across projects, tasks, risks, docs and people.

Q: Can I edit a value directly in a list?

Yes — double-click any editable cell in register/task/RAID lists and type.

The full form is always available in the row's drawer.

Q: A colleague changed something and my dashboard looks stale.

Dashboards refresh in realtime; if you suspect staleness, check the Live

badge time and the Integrity screen (#/integrity) freshness score.

Q: My menu is missing screens other people have.

That is least-privilege working correctly. Your role decides the menu; ask a

PMO admin if your role genuinely needs more (Administration → Roles).

Q: I cannot open the Executive Control Tower.

It requires executive.view. You will see a clear "Restricted area" panel with

shortcuts — ask your PMO admin if you need executive oversight.

## Delivery questions

Q: The schedule dates moved — did we approve that?

Check Baselines (#/baselines) and Changes (#/changes). Approved

date changes travel through change control; anything else is a bug — report it.

Q: Why does EVM show no indices for my project?

EVM is computed at period close with actuals present. Log/approve

timesheets, then close an EVM period (#/evm).

Q: My project's freshness score is red. What now?

Open Data Integrity — the panel names the worst feed. In practice it is

almost always timesheets or actuals older than the threshold; chase the feed,

the score recovers automatically.

Q: Can I run the plan without touching the live data?

Yes — Planning Lab (#/tools): what-if scenarios, CPM calculations and

leveling prescriptions never mutate the live plan until you adopt them.

Q: Over-allocated resources keep appearing. Where do I fix them?

#/resources shows the load; Planning Lab → Resource leveling proposes moves

that never touch critical tasks and honour float.

## Governance questions

Q: A gate decision or CR approval — where do I act?

Governance (#/governance) — pending gates and changes in flight, with

your decision buttons if you hold gate.decide / change approval rights.

Q: Who changed this value last week?

Administration → Audit Trail (#/admin/audit) — filter by entity, user or

date; before/after values are recorded.

Q: The AI Assistant drafted an action — did it execute?

Never automatically. AI drafts go through human review; AI proposes, people

decide.

## Admin questions

Q: We need an extra field on projects — do we call IT?

No. Field Dictionary (#/admin/fields) adds typed custom fields live;

Form Tab Builder (#/admin/tabs) places them on the form. Both apply

immediately, are filterable, reportable and API-visible.

Q: Automations keep firing — is that safe?

The scan endpoint deduplicates executions over 24 hours; every execution is

logged. Check Control Automations execution history before assuming a loop.

Q: How do I give someone a custom set of permissions?

Roles & Permissions — copy a template, adjust the matrix, assign to users.

## Quick reference card

| Task | Go to |
| --- | --- |
| Find anything | ⌘K |
| My tasks & approvals | #/inbox |
| Edit a cell in place | double-click |
| Portfolio overview | #/dashboard |
| Project list | #/projects (register twin: #/register) |
| Plan / WBS / schedule | #/wbs, #/schedule |
| Test a scenario | #/tools (Planning Lab) |
| Log/submit hours | #/timesheets |
| Cost truth | #/financials |
| CPI/SPI | #/evm |
| Risks & issues | #/raid |
| Raise/approve change | #/changes, #/governance |
| Data trust score | #/integrity |
| Board pack | #/reports/leadership |
| Self-service report | #/reporting |
| Trends | #/analytics |
| Automations | #/automations |
| Add a custom field | #/admin/fields |
| Who changed what | #/admin/audit |

## Keyboard & UI habits

⌘K / Ctrl+K — global search.

Double-click — inline edit.

Hover a 3D chart — exact values; click — drill to source.

"Live · HH:MM" badge — freshness of the current view.

Every list: filter, sort, search — and every list exports.

## Who to call

| Situation | Owner |
| --- | --- |
| Access / role questions | PMO Administrator (pmo@pmct.io in demo) |
| Plan/schedule disputes | Program Manager |
| Budget/forecast questions | Finance Controller |
| Platform/config changes | PMO Administrator (Administration group) |
| Suspicious data | Check Integrity first, then Audit Trail |

*PM Control Tower v3.1.0 — training pack. Companion to docs/ guides:

01-DEPLOYMENT, 02-ADMIN, 03-USER, 04-ARCHITECTURE, 05-API, 06-DATA-MODEL,

07-RBAC-MATRIX, 09-OPERATIONS, 10-SECURITY, 11-INTEGRITY.*